Created By – Meghahsri Jalankar

Test Plan (Orange HRM)

Website: https://opensource-demo.orangehrmlive.com

Test Plan

Objective

Scope

Inclusions

Test Environments

Defect Reporting Procedure

Test Strategy

Test Schedule

Test Deliverables.

Entry and Exit Criteria

Entry Criteria:

Exit Criteria:

Test Execution

Entry Criteria:

Exit Criteria:

Test Closure

Entry Criteria:

Exit Criteria:

Tools

Risks and Mitigations

Approvals

Objective

The objective of this test plan is to verify the core HR functionalities of OrangeHRM such as Login, Admin, PIM, Leave, and My Info to ensure stable and accurate performance.

Scope

In Scope

- Functional testing of all UI modules

- Login module

- Admin → User Management

- PIM → Employee Management

- Leave module workflow

- My Info edits

- Smoke testing

- Regression testing

- Negative testing

Out of Scope

- Performance and load testing

- Non-functional testing

Inclusions

- Test planning

- Test case creation

- Test execution

- Defect reporting

- Test summary reporting

Test Environments

- Browser: Chrome / Firefox / Edge

- OS: Windows / macOS

- Network: Stable internet

- Tools Used: Postman, Jira/Bug reporting tool (or Google Sheets), GitHub

- Test Data: Valid and invalid user inputs

Defect Reporting Procedure

1. Identify issue during test execution

2. Reproduce defect

3. Capture necessary evidence (screenshots, steps, logs if needed)

4. Log defect with below details:

- Title

- Steps to reproduce

- Expected result

- Actual result

- Severity / Priority

- Module name

-Assign to developer or project lead

-Retest after fix

Test Strategy

Smoke Testing

To check stability of Login, Dashboard, Admin, and PIM modules.

Functional Testing

To verify each feature works as expected:

- Login

- Search/add/edit/delete users

- Add/edit employee

- Apply/approve leave

- Edit My Info

Negative Testing

Incorrect credentials, missing mandatory fields, invalid inputs.

Regression Testing

Performed after bug fixes to ensure no new issues are introduced.

UI Testing

- Buttons

- Dropdowns

- Alignment

- Mandatory field indicators

Test Deliverables

- Test Plan

- Test Cases

- Test Data

- Defect Report

- Test Execution Report

- Final Test Summary Report

Entry and Exit Criteria

Entry Criteria

- Requirements documents available

- Application build deployed

- Test data prepared

- Necessary access provided

- Test environment ready

Exit Criteria

- All high-priority test cases executed

- No Blocker/Critical defects open

- Medium/Low severity defects accepted by stakeholders

- Test summary report submitted

Test Execution

Entry Criteria

- Approved test cases

- Test environment functional

- Build ready

Exit Criteria

- All test cases executed

- Defects logged & tracked

Test Closure

Entry Criteria

- All cycles completed

- Final build stable

Exit Criteria

- Test summary completed

- Closure meeting done

Tools

- Postman (API manual testing)

- Jira / Excel / Google Sheets (Defect tracking)

- GitHub (Project documentation)

- Chrome Developer Tools