Created By – Meghashri Jalankar

Test Plan (Sauce Demo)

Website: https://www.saucedemo.com

Test Plan Document

overview

Scope

Inclusions

Test Environments

Exclusions

Test Strategy

Defect Reporting Procedure

Roles and Responsibilities

Test Schedule

Test Deliverables.

Entry and Exit Criteria

Entry Criteria:

Exit Criteria:

Test Execution

Entry Criteria:

Exit Criteria:

Test Closure

Entry Criteria:

Exit Criteria:

Tools

Risks and Mitigations

Approvals

1. Overview

The overview of this test plan is to validate the core functionality, UI, and major workflows of the application to ensure it meets business requirements and provides a stable user experience.

The purpose of this testing activity is to validate the core functionalities of the application including authentication, product management, cart operations, and checkout flow.

Application URL: https://www.saucedemo.com/

Scope

The scope of this project includes testing following features of the SauceDemo e-commerce web application.

- Authentication Module

- Product Module

- Cart Module

- Checkout Module

Inclusions

- Test planning

- Test case creation

- Test execution

- Defect reporting

- Test summary reporting

Test Environments

- Browser: Chrome / Firefox / Edge

- OS: Windows 10/11 /

- Network: Stable internet

- Tools Used: Excel, Jira/Bug reporting tool (or Google Sheets), GitHub

- Test Data: Valid and invalid user inputs

Exclusions

- Database testing

- API testing

- Performance testing

- Security testing

Test Strategy

- Functional Testing: To verify each feature works correctly

- UI Testing: Verify design, layout, labels, buttons, alignment

- Smoke Testing: To check basic stability

- Regression Testing : Ensure existing functionality works after changes.

- Negative Testing: Validate system behavior with incorrect data

Defect Reporting Procedure

1. Identify issue during test execution

2. Reproduce defect

3. Capture necessary evidence (screenshots, steps, logs if needed)

4. Log defect with below details:

- Title

- Steps to reproduce

- Expected result

- Actual result

- Severity / Priority

- Module name

5. Assign to developer or project lead

6. Retest after fix

Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Tester | Execute test cases |
| QA Tester | Report defects |
| QA Tester | Prepare test reports |

Test Deliverables

- Test Plan Document

- Test Case Document (Login, Inventory, Cart, Checkout modules)

- Test Data

- Bug/Defect Report

- Test Execution Report

- Final Test Summary Report

Entry and Exit Criteria

Testing will begin when:

Entry Criteria

- Requirements documents available

- Application build deployed

- Test data prepared

- Necessary access provided

- Test environment (browser/tools) is set up.

Exit Criteria

Testing will be completed when:

- All high-priority test cases executed

- No Blocker/Critical defects open or remain unresolved

- Medium/Low severity defects accepted by stakeholders

- Test summary report submitted

Test Execution

Entry Criteria

- Approved test cases

- Test environment functional

- Build ready

Exit Criteria

- All test cases executed

- Defects logged & tracked

Test Closure

Entry Criteria

- All cycles completed

- Final build stable

Exit Criteria

- Test summary completed

- Closure meeting done

Tools

- Postman (API manual testing)

- Jira / Excel / Google Sheets (Defect tracking)

- GitHub (Project documentation)

- Chrome Developer Tools

Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Test environment unavailable | Schedule alternative testing time |
| Application instability | Retest after issue resolution |
| Incomplete requirements | Clarify scenarios before execution |

Approvals

| Name | Role | Status |
| --- | --- | --- |
| Meghashri Jalankar | QA Tester | Approved |